bringing visions to life

Custom CRM System

3-Month Implementation Roadmap

Prepared for Client Meeting | October 27, 2026

# Executive Summary

This roadmap outlines a tailored, AI-enabled custom CRM designed to match Amazáe Events’ boutique, high-end approach. The system will serve as the central hub for capturing inquiries, managing the prospect pipeline, organizing contacts (including clean migration from Mailchimp and historical spreadsheets), automating elegant follow-ups, and providing clear reporting—while deliberately avoiding duplication of project management in Asana, contracts/proposals in HoneyBook/DocuSign, and invoicing in QuickBooks.

The CRM will be a single-tenant web application with multiple user logins and role-based access, deployed on a Hostinger VPS for full ownership and control. An AI layer will deliver proactive, thoughtful reminders and insights that support the team’s detail-oriented, client-focused style.

Recommended approach: Build a modern custom CRM rather than extending Pipedrive. Custom development delivers an exact fit to Amazáe’s inquiry and event workflows, eliminates ongoing per-user fees, enables a native AI layer, and keeps complete data ownership—aligning with the company’s emphasis on curated, personal experiences.

# Requirements Alignment

The system directly supports Amazáe’s sales and marketing needs:

- Unified capture of inquiries from website, social media, phone, and email so no lead is lost

- Clear view of each prospect’s status, full history, next step, and due date

- Clean migration of 2024–2026 historical data plus Mailchimp audiences and segments

- Customizable inquiry pipeline (No Response, Abandoned/Lost, Proposal Sent & Awaiting Feedback, Booked, and others as needed)

- Tags for Wedding, Corporate, Social, Destination and marketing segments

- Automated email follow-ups and drip campaigns that feel personal and on-brand

- Support for forms (including pre-consultation) and seamless website inquiry connection

- Google Calendar integration for consultation scheduling with Zoom links

- Customizable dashboards and year-over-year reporting

- AI layer for proactive metric insights and reminders

# Technical Architecture

Stack designed for elegance, reliability, and ownership:

- Frontend & API: Next.js (App Router) + TypeScript + Tailwind CSS (customizable to Amazáe’s refined aesthetic)

- Database: PostgreSQL with Prisma ORM

- Authentication: Auth.js with role-based access (Admin, Sales, Marketing)

- Email: Native transactional sending + Mailchimp API sync to preserve existing groups

- AI: OpenAI (or equivalent) for thoughtful summaries, reminders, and next-step suggestions

- Integrations: Google Calendar API, Zoom API, webhooks for website forms

- Deployment: Hostinger VPS (Ubuntu), Nginx reverse proxy, PM2, Let’s Encrypt SSL, automated backups

# 3-Month Tiered Implementation Plan

## Month 1: Critical Foundation (Immediate Priority)

Core sales workflow so every inquiry is captured and the team can begin using the system daily.

- Multi-user authentication with roles and activity logging

- Contact/Prospect records capturing name, email, phone, inquiry date, source, referral, event type & date, notes, status, next step, and due date

- Kanban-style inquiry pipeline with customizable stages

- Tagging system (Wedding, Corporate, Social, Destination + custom) and full activity timeline

- CSV import tools for spreadsheet and Mailchimp exports (field mapping + duplicate detection)

- Website inquiry form (embeddable or webhook) that creates contacts and pipeline items

- Basic dashboard showing open inquiries by stage, overdue follow-ups, and recent activity

- Manual email logging and simple follow-up task creation

## Month 2: Integrations, Automations & Reporting

Connect external tools and remove manual follow-up friction.

- Google Calendar two-way integration for consultation scheduling and availability

- Automatic Zoom link generation when booking consultations

- Email automation engine: drip sequences, “no response” check-ins, and stage-triggered emails

- Mailchimp audience sync (or native segmented campaigns) to preserve existing groups

- Pre-consultation form builder attached automatically to contact records

- Customizable reports and dashboards including year-over-year inquiry volume, conversion rates, and source performance

- Advanced filtering, saved views, and bulk actions

## Month 3: AI Layer, Polish & Optimization

Add intelligence that supports Amazáe’s proactive, detail-oriented approach.

- AI proactive reminders (e.g., “Inquiry from 5 days ago has no response — suggested follow-up”)

- AI-generated weekly metric summaries and conversion insights

- Smart next-step recommendations based on history and similar past inquiries

- Data quality tools: duplicate merge, missing-field alerts, and historical cleanup

- User training, documentation, and refinements based on team feedback

- Production hardening: monitoring, automated backups, and performance tuning

- Optional light integration hooks (webhooks/API) for future hand-offs to Asana, HoneyBook, or QuickBooks

# Deployment & Ownership

The application will be deployed on a Hostinger VPS. Amazáe Events retains full ownership of the code and data. Hosting costs remain low and predictable. We will provide deployment documentation, backup procedures, and a clear maintenance handoff.

# Custom vs. Continuing with Pipedrive

Custom CRM advantages for Amazáe:

- Exact match to the boutique inquiry and event-type workflow

- Native AI layer without extra SaaS add-ons

- No per-user monthly fees; long-term cost control

- Complete data ownership and future extensibility

- Seamless, on-brand Mailchimp and form integration

Pipedrive remains an option if the priority is fastest possible start and custom AI/ownership is secondary. For the long-term goals described, custom is the stronger fit.

# Next Steps

After today’s meeting we will finalize priorities, collect sample data exports, and begin Month 1 development immediately upon approval.